## Slide 1
Surya S S
WHATSAPP CHAT ANALYTICS
PROJECT MANAGEMENT

## Slide 2
WhatsApp Chat Analytics
Beyond Words: Unlocking Emotional Intelligence
Discover the hidden power of WhatsApp conversations and turn them into customer-centric marketing gold.
Win More Hearts
& Leads
Spark Deeper Customer Connections
Close Deals
Confidence
Boost Brand
Reputation

## Slide 3
Develop a user-friendly Web Based WhatsApp Chat Analytics Tool that allows users to connect their WhatsApp accounts and analyze chat data using latest data analytics features.
Project Objective
Seamless Integration: Securely connect existing WhatsApp accounts.
Powerful Analytics Dashboard: Visualize key trends and insights.
Tone Analysis: Understand the emotional undertones of text and uncover customer satisfaction levels.

## Slide 4
Project Management Approach
Initial Planning and Requirements Gathering:
Utilize the waterfall methodology to define the project scope, objectives, and initial requirements.
Iterative Development and User Feedback:
Employ an agile approach for the development phase, incorporating continuous user feedback through iterative sprints and testing cycles.
Documentation and Project Management:
Utilize waterfall-style documentation practices to capture project decisions, user feedback, and evolving requirements.
Waterfall – Agile Hybrid Approach
Define
Plan
Close
Deploy
Develop
Test

## Slide 5
Project Team & Key Stakeholders
Project Team:
Project Manager,
UI/UX Designer
Backend Developer
Data Analyst
Data Engineer
Data Scientist
Quality Assurance Tester
Information Security Analyst
Key Stakeholders:
Head of WhatsApp
Technology Director
Chief Information Security Officer
Chief Finance Officer

## Slide 6
Milestones & Key Deliverables
Milestones:
Define: 09/26/2023
Plan: 09/29/2023
Develop & Test: 01/19/2024
Deploy: 01/26/2024
Close: 01/31/2024
Key Deliverables:
User authentication feature
Data visualization dashboards and reports
Sentiment analysis engine
Keyword and FAQ identification feature
Chat metrics and customization options
User documentation and guides
Project Documentation
Completion Report

## Slide 7
Budget Breakdown

## Slide 8
Risk Mitigation Plan

## Slide 9
Conclusion
We've embarked on a journey to develop the WhatsApp Chat Analytics Tool, a transformative solution for extracting insights from WhatsApp conversations. Each deliverable contributes to the goal of empowering users with actionable insights.
Our hybrid project management approach blends Waterfall and Agile methodologies, offering a balance of structure and adaptability.
Stakeholder communication is at the forefront, ensuring continuous collaboration and alignment with project goals.
Proactive risk management, including a risk assessment matrix and mitigation controls, reinforces our commitment to project success.
WhatsApp Chat Analytics Tool is a strategic initiative to redefine how we understand and leverage our WhatsApp conversations. We appreciate your support and engagement as we chart the course to success.